# ValueStore & I²C Change-Tracking + Widget Wiring — Phased Development Plan
Objective: Incrementally extend the working demo so every step is small, testable, and leaves the system usable. Two parallel tracks: (A) I²C/ValueStore change‑tracking protocol, and (B) UI widget ↔ ValueStore wiring.

## Scope & Goals
- Tiny, reliable ACK/heartbeat with room to grow.
- Scalable dirty tracking beyond 32 values (banked masks + optional change log).
- Efficient pull of exactly what changed, with explicit clear semantics.
- Clean, low‑friction widget bindings (auto + override), two‑way sync, and selective UI refresh.
- Maintain lock‑free hot path for set*/get* in ValueStore.

## Command IDs (<= 5‑bit field)
00 i2c_None
01 i2c_scrCng
02 i2c_txtCng
03 i2c_getKb
04 i2c_vs_set
05 i2c_vs_get
06 i2c_ack
07 i2c_dirty_summary
08 i2c_dirty_bank
09 i2c_changes_since
10 i2c_vs_status
11 i2c_dirty_clear_all

## Track A — I²C / ValueStore Change‑Tracking
### Phase 0 — Baseline (current)
State: i2c_ack (1‑byte), i2c_vs_set/get working. Demo: ACK shows 0x0F; VS set/get echoes expected values.
### Phase 1 — Any‑Dirty Bit in ACK
Goal: Report if anything changed since last clear. - Add banked dirties in ValueStore: bankWidth=32, bankDirty[bank] (uint32_t), and dirtyBanksMask (uint64_t). - On value change: set bit in bankDirty[bank] and mark dirtyBanksMask. - i2c_ack bit5 = (dirtyBanksMask != 0). Demo: After a vs_set, ACK bit5 flips to 1.
### Phase 2 — Dirty Summary (8‑byte snapshot)
Goal: Tiny snapshot: is anything dirty and where to start? - New i2c_dirty_summary (header‑only) → 8 bytes: flags, bankWidth (32), numBanks, firstDirtyBank (or 0xFF), currentSeq (u32, increment per successful change). Demo: Summary shows non‑FF firstDirtyBank after a change; currentSeq increments.
### Phase 3 — Dirty Bank Fetch (+ CLEAR)
Goal: Fetch mask of changed slots in a bank and optionally clear. - New i2c_dirty_bank request: bankIndex (u8), options (u8); response: dirtyMask32 (u32). - If CLEAR is set, fetch_and_clear bank mask; update dirtyBanksMask when bank becomes 0. Demo: Sweep dirty banks (CLEAR), anyDirty returns to 0; pull vs_get for set bits to verify values.
### Phase 4 — Changes‑Since Ring (Sparse, Low‑Latency)
Goal: Avoid bank scans when changes are sparse. - Add ring buffer (e.g., 128 entries) of {seq (u32), slotIndex (u16)} and rbOverflow flag. - New i2c_changes_since(lastSeq, maxN) → curSeq, flags{overflow}, count, list of slotIndex. Demo: Poll since lastSeq; print indices; on overflow, fall back once to Phase 3 sweep.
### Phase 5 — Slot Status (+ per‑slot CLEAR)
Goal: Detailed point query of a single slot. - New i2c_vs_status(addr, options) → type(1) + value(4LE) + version(4) + dirty(1); option to clear only this slot’s dirty bit. - Add versions[slot] (atomic u32) incremented on value change. Demo: Query (System,0,2), observe version increments; CLEAR removes the bit from its bank.
### Phase 6 — Clear‑All & Protocol Polish
Goal: Operational hygiene. - New i2c_dirty_clear_all (header‑only) clears all dirty masks. - Expose protocol version (e.g., in dirty_summary). Feature flags to compile out ring if not needed. Demo: Dirty a few values → clear_all → ACK bit5=0.
### Phase 7 — Hardening & Perf
Goal: Make it boring. - Memory ordering (release on set, acquire on read), size stress (hundreds+ keys), buffer asserts, graceful handling of unknown commands. - Keep bring‑up prints gated; ensure ISR stays lightweight. Demo: High‑rate setters; observe stable masks, occasional ring overflow handled via sweep.

## Track B — Widget ↔ ValueStore Wiring
### W0 — Baseline
State: Independent widgets; VS works.
### W1 — Autowire (Read on Build, Write on Commit)
Goal: Default VS binding per widget; factory initializes from VS; commits write to VS. - ValueBinding{cat,a,b} optional override; default (Widget,screenId,widgetId). - Base hooks: onInitFromStore() and onCommitToStore(). Demo: Widgets initialize from VS defaults; user edits update VS; dump_values_once() matches.
### W2 — Poll Active Screen Only
Goal: Reflect external changes for visible widgets. - Cache keys for active screen; every ~50–100 ms, pull and update changed ones (local last‑seen cache prevents churn). Demo: Core1 changes reflect on active widgets.
### W3 — Gate Poll by ACK Any‑Dirty
Goal: Skip pulls when no changes. - If ACK bit5=0, skip VS pulls; else poll (W2 logic). Demo: No pulls until Core1 writes; then updates occur.
### W4 — Targeted Pull via Dirty Banks
Goal: Only update widgets whose slots are dirty. - Use dirty_summary and dirty_bank(CLEAR) for banks overlapping active screen bindings; update those widgets only. Demo: After clearing banks, ACK any‑dirty returns to 0.
### W5 — Changes‑Since Ring
Goal: Snappy updates without scanning. - Use changes_since for most cycles; on overflow, one‑time bank sweep. Demo: Sparse updates are near‑instant; bursts handled via fallback.
### W6 — Two‑Way Binding Safety
Goal: Avoid loops & enforce types. - Separate programmatic vs user‑driven sets; clamp/validate before commit; assert type on first bind and warn once if mismatched. Demo: Invalid inputs clamped; wrong‑type bindings logged once and ignored.
### W7 — Splash Gating & Lazy Build
Goal: Don’t touch VS before ready. - Show Splash until ValueStore::frozen(); build screens lazily on activation and resolve bindings then. Demo: Screens reflect current VS immediately on entry after freeze.
### W8 — Cross‑Category Overrides
Goal: Any widget can bind to any (cat,a,b). - Respect explicit ValueBinding over auto-binding; add debug helper to print bindings. Demo: Slider bound to Audio(0,0) mirrors Core1 volume.
### W9 — Persistence (Optional)
Goal: Survive reboots. - Save (cat,a,b,type,value) tuples on shutdown; restore before freeze(). Demo: Reboot retains widget states.

## Demo Wiring per Phase (Quick Guide)
- Master: each phase exposes a single test function used by run_master() (e.g., checkAck(), checkDirtySummary(), checkDirtyBank(), checkRing()), selectable via #define DEMO_PHASE.
- Slave: add one i2cObj per new command; keep MAX_BUFFER assertions and early‑exit on bad lengths.

## Acceptance Criteria (per phase)
- A1: ACK bit5 flips after a single vs_set.
- A2: dirty_summary shows non‑FF firstDirtyBank and seq increments.
- A3: dirty_bank(CLEAR) returns mask with expected bits; ACK returns to 0 after clearing all.
- A4: changes_since returns only changed slots; overflow triggers a one‑time sweep.
- A5: vs_status returns type/value/version; per‑slot CLEAR removes its bit from bank.
- B1: Widgets init from VS and commit to VS.
- B2–B5: External changes reflect in UI with decreasing overhead.

## Risks & Mitigations
- ISR bloat: Keep commands minimal; stage responses for REQUEST; avoid heavy logging outside gated bring‑up prints.
- Race conditions: Use atomic bit operations with release/acquire; prefer fetch‑and‑clear for masks.
- Type mismatches: Enforce at first bind; warn once per widget.
- Scale: Bank masks keep O(1) hot path; ring wraps with overflow flag + sweep fallback.

## Next Steps
1. Implement Phase A1 (any‑dirty bit) and a tiny master test that polls ACK and logs bit5 transitions.
2. Implement Phase B1 (autowire) on a single simple screen, prove init/commit.
3. Proceed with A2 → A3, then B2 → B3; keep each step behind a small feature flag for easy bisect.
This document will track progress; update the checklist and demo commands as phases land.